TEST SUMMARY REPORT	2

1. EXECUTIVE SUMMARY	3

2. TESTED SCOPE & METHODOLOGY	3

3. BACKEND & API TEST RESULTS (INTEGRATION TEST)	4

3.1 Unit Test (Backend)	4

3.2 API Testing (Postman)	4

4. SYSTEM TESTING RESULTS (FUNCTIONAL)	4

5. DEFECT SUMMARY	6

6. RISKS & LESSONS LEARNED	7

6.1 Trade-offs & Constraints	7

6.2 Lessons Learned	7

7. CONCLUSION & SIGN-OFF	8

8. APPROVALS	8

# TEST SUMMARY REPORT

| Information | Value |
| --- | --- |
| Document ID | TS_CODING_PLATFORM_V2.0 |
| Project Name | Integrated Coding Education & Competitive Programming Platform |
| Version | 2.0 |
| Author | Nguyễn Văn Quang |
| Created Date | 10/07/2026 |
| Review Date | 17/07/2026 |
| Status | Approved |

# 1. EXECUTIVE SUMMARY

This report presents the final results of the system testing phase for the Integrated Coding Platform project. The objective is to ensure quality across all layers, from Backend (Unit Test) and API (Integration Test) to User Interface (System/Functional Test).

Following an intensive testing phase, the QA and Development teams have completed:

### 133 Unit Test Files (Java) at the Backend tier, covering the entire core processing flow.

### Postman Collection featuring 164 integration scenarios/endpoints.

### 144 Manual Test Cases (Black-box) across 15 core functional modules.

The system achieved an overall Pass Rate of 95.1%. Notably, all critical and major defects (P1, P2) affecting security, financial data (PayOS), and the automated judging system (Judge0) have been entirely resolved. The team decided to retain 7 minor/medium UI/UX defects in the Backlog for optimization in future releases to ensure the deployment schedule is met.

Based on these actual results, the system MEETS THE QUALITY STANDARDS and is ready for the graduation defense (GO Decision).

# 2. TESTED SCOPE & METHODOLOGY

### Unit Testing (Automated): Developed using JUnit 5 & Mockito, located in the backend/src/test/java directory.

### API Testing (Semi-automated): Managed and executed via Postman_Collection.docx.

### System Testing (Manual): Test cases and user flow executions are managed via Test_Case.xlsx. Standardized mock data is documented in Test_Data.docx.

# 3. BACKEND & API TEST RESULTS (INTEGRATION TEST)

## 3.1 Unit Test (Backend)

### Total Test Classes (Files): 133 Files.

### Coverage: Unit tests cover all Controllers, Services, and Spring Boot Security Filters.

### Result: mvn test passed 100%, ensuring an extremely solid backend architectural foundation.

## 3.2 API Testing (Postman)

### Executed a total of 164 Request Headers/Assertions.

### Result: All APIs communicating with the Frontend, Webhooks from PayOS, and Callbacks from Judge0 operate stably, returning expected HTTP Status Codes (200, 201, 400, 401, 403) exactly as designed.

# 4. SYSTEM TESTING RESULTS (FUNCTIONAL)

Based on the extracted results from Test_Case.xlsx, the system consists of 144 Test Cases. The actual Pass/Fail statistics are as follows:

| Module | Total Cases | Passed | Failed | Pass Rate | Notes |
| --- | --- | --- | --- | --- | --- |
| AUTH (Authentication) | 3 | 3 | 0 | 100% |  |
| USER (User Management) | 13 | 12 | 1 | 92.3% | 1 UI tooltip bug |
| ADMIN (System Admin) | 19 | 18 | 1 | 94.7% | 1 table padding bug |
| CART (Shopping Cart) | 5 | 5 | 0 | 100% |  |
| CATEGORY (Categories) | 2 | 2 | 0 | 100% |  |
| PAYMENT (PayOS) | 9 | 9 | 0 | 100% | Forged signature tested |
| COURSE (Courses) | 12 | 12 | 0 | 100% |  |
| QUIZ (Quizzes) | 5 | 4 | 1 | 80.0% | Slight UI load delay |
| INSTRUCTOR (Instructors) | 17 | 16 | 1 | 94.1% | Button hover issue |
| AI (Gemini AI Integration) | 6 | 6 | 0 | 100% |  |
| JUDGE0 (Auto-judging) | 3 | 3 | 0 | 100% | Sandbox well-isolated |
| MODERATION (Content Mod) | 4 | 4 | 0 | 100% |  |
| RANKING (Leaderboard) | 3 | 3 | 0 | 100% | Smooth WebSockets |
| PROBLEM (Problem Bank) | 20 | 18 | 2 | 90.0% | Math formula display bug |
| CONTEST (Contests) | 23 | 22 | 1 | 95.6% | Text overflow long names |
| TOTAL | 144 | 137 | 7 | 95.1% | PASSED |

# 5. DEFECT SUMMARY

Out of 22 total defects reported during the initial phase, the team prioritized resolving all critical and major issues. Specifically:

| Severity | Total Bugs | Fixed (Closed) | Open | Action Plan / Resolution |
| --- | --- | --- | --- | --- |
| Critical (P1) | 3 | 3 | 0 | Patched RAM leakage vulnerabilities (Judge0) & PayOS Webhook forgery. |
| Major (P2) | 5 | 5 | 0 | Completely resolved Race Condition flow during concurrent contest submissions. |
| Medium (P3) | 6 | 3 | 3 | Accepted 3 remaining defects related to Markdown/Math formula rendering. |
| Minor (P4) | 8 | 4 | 4 | Accepted 4 remaining minor CSS defects (Padding/Margin). |
| TOTAL | 22 | 15 | 7 |  |

Evaluation Note: The acceptance of 7 Medium/Minor defects (which do not impact core business logic) demonstrates the team's adherence to standard QA processes: properly allocating resources and prioritizing core risks (P1, P2) to meet the defense deadline.

# 6. RISKS & LESSONS LEARNED

## 6.1 Trade-offs & Constraints

The most significant limitation currently is the lack of tools and environment for high-scale Stress Testing. Due to server configuration budget constraints, the team could not utilize tools like Apache JMeter to accurately simulate scenarios of 2,000+ Concurrent Users (CCU) submitting code simultaneously. Bottleneck risks at RabbitMQ and Redis may still occur if CCU spikes in a real-world scenario. The team acknowledges this as "Technical Debt" to be prioritized if the project continues post-defense.

## 6.2 Lessons Learned

To compensate for Stress Testing limitations, the QA team proactively implemented an early data standardization strategy:

- API Contract: Built the Postman Collection and Test_Data.docx from the start of the Sprint. Postman acted as an "API Contract" connecting Frontend and Backend seamlessly, minimizing JSON structure errors.

- Early Risk Control: Using standardized Test Data helped detect and immediately patch the RAM leak on Judge0, leading to a crucial architectural decision: enforcing extremely strict CPU and Memory Time Limits.

- Value of Automation: Writing 133 Unit Test files intercepted numerous logic errors at the Backend layer, saving the QA team significant effort during UI testing.

# 7. CONCLUSION & SIGN-OFF

Conclusion: With a Pass Rate of 95.1% across 144 Test Cases, 133 successful Unit Tests, and rigorous risk management (0 P1/P2 defects), the Integrated Coding Platform project MEETS THE REQUIRED STANDARDS (GO DECISION) to proceed to the graduation defense phase.

# 8. APPROVALS

| Role | Full Name | Signature | Approval Date |
| --- | --- | --- | --- |
| Test Manager | Nguyễn Văn Quang | (Signed) | 17/07/2026 |
| Project Members | Võ Ngọc Thanh | (Signed) | 17/07/2026 |
| Project Members | Trình Hoàng Thiên Bảo | (Signed) | 17/07/2026 |
| Project Members | Hồ Sĩ Tấn | (Signed) | 17/07/2026 |
| Project Members | Nguyễn Duy Phương | (Signed) | 17/07/2026 |