DETAILED DEFECT REPORT	2

1. INTRODUCTION & CONTEXT	3

2. TEST DEFECT	3

2.1. Failed Test Case: TC_PAYMENT_05	4

2.3. Failed Test Case: TC_QUIZ_03	5

2.4. Failed Test Case: TC_AI_03	6

2.5. Failed Test Case: TC_JUDGE0_01	7

2.6. Failed Test Case: TC_MODERATION_02	8

2.7. Failed Test Case: TC_PROBLEM_04	9

2.8. Failed Test Case: TC_CONTEST_10	10

# DETAILED DEFECT REPORT

| Information | Value |
| --- | --- |
| Document ID | TD_CODING_PLATFORM_V2.0 |
| Project Name | Integrated Coding Education & Competitive Programming Platform |
| Version | 2.0 |
| Author | Nguyễn Duy Phương |
| Created Date | 05/07/2026 |
| Review Date | 10/07/2026 |
| Status | Approved |

# INTRODUCTION & CONTEXT

As outlined in the Master Test Summary, the QA phase for the Integrated Coding Education Platform successfully executed 139 manual test cases alongside automated E2E scripts, achieving a 94.2% pass rate. During this rigorous testing cycle, a total of 23 defects were identified, of which 15 have been successfully resolved, re-tested, and closed.

This document details the 8 remaining open defects (Failed Test Cases).

Evaluation Note:

It is important to emphasize that these remaining open issues are not surface-level UI/UX anomalies. Instead, they represent complex backend architectural edge-cases, including:

### Database race conditions and transaction locking timeouts (e.g., Concurrent Webhooks).

### External API integration dependencies and asynchronous worker timeouts (e.g., Gemini AI, Judge0 Sandbox).

### Data integrity logic during administrative updates.

The discovery and detailed documentation of these specific defects demonstrate the QA team's commitment to deep-level system integration testing. All defects listed below have been thoroughly analyzed for their root causes and are currently tracked as "Known Issues," prioritized for immediate resolution in the post-defense hotfix sprint.

# TEST DEFECT

## 2.1. Failed Test Case: TC_PAYMENT_05

| Field | Detail |
| --- | --- |
| Module | PAYMENT (PayOS) |
| Title | Wallet balance not credited due to database lock timeout on concurrent webhook requests |
| Environment | Staging / Local |
| Steps to Reproduce | 1. Initiate a deposit request via the PayOS gateway. 2. Simulate two simultaneous mock SUCCESS webhook payloads from PayOS for the same transaction ID to the webhook endpoint. 3. Check the user's wallet balance. |
| Test Data Used | JSON Webhook Payload with identical transaction IDs sent concurrently. |
| Expected Result | The system processes one webhook successfully, credits the wallet, and gracefully handles the duplicate (idempotency) without throwing database errors. |
| Actual Result | Returns HTTP 200, but the wallet is not credited because of a database lock timeout on the Wallet entity during concurrent requests. |
| Severity | Critical (P1) |
| Priority | High |
| Root Cause / Notes | Concurrency issue (Race condition). Requires implementing pessimistic locking (SELECT FOR UPDATE) or Redis distributed locks on the transaction handling service. |

### 2.2. Failed Test Case: TC_COURSE_05

| Field | Detail |
| --- | --- |
| Module | COURSE |
| Title | NullPointerException during course average rating recalculation |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as a User. 2. Navigate to an enrolled course. 3. Submit a review with 0 stars and a comment. |
| Test Data Used | rating = 0, comment = "Poor course" |
| Expected Result | The review is saved successfully, and the course's averageRating is recalculated correctly. |
| Actual Result | NullPointerException thrown in RatingService.java at line 112 when handling zero-star inputs. The averageRating is not updated. |
| Severity | Major (P2) |
| Priority | Medium |
| Root Cause / Notes | Missing null/zero validation check in the calculateAverage() backend method logic. |

## 2.3. Failed Test Case: TC_QUIZ_03

| Field | Detail |
| --- | --- |
| Module | QUIZ |
| Title | HTTP 500 when submitting an incomplete quiz attempt |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as a User and open an active Quiz. 2. Answer only 3 out of 5 questions, leaving the rest blank. 3. Click "Submit Quiz". |
| Test Data Used | Quiz attempt payload missing answers for 2 questions. |
| Expected Result | The system calculates the score for answered questions and stores the attempt properly (or returns a 400 Bad Request if all questions are strictly mandatory). |
| Actual Result | HTTP 500 Internal Server Error occurs because the system attempts to save a null score value in the QuizAttempt entity for the unanswered questions. |
| Severity | Major (P2) |
| Priority | High |
| Root Cause / Notes | The backend grading logic fails to assign a default 0 score for empty/unanswered questions before persisting to PostgreSQL. |

## 2.4. Failed Test Case: TC_AI_03

| Field | Detail |
| --- | --- |
| Module | AI (Gemini Integration) |
| Title | Async Job hangs indefinitely on Gemini API timeout |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as a User. 2. Request AI visualizer generation for a highly complex algorithm snippet. 3. Simulate a Gemini API timeout (or block network access). 4. Query the async job status endpoint. |
| Test Data Used | Large code snippet (>200 lines) exceeding standard processing time. |
| Expected Result | The system returns a valid visualization or a proper FAILED / TIMEOUT status after 30 seconds. |
| Actual Result | The job stays stuck in PENDING status forever. The Gemini API timeout exception was not caught to update the database job status. |
| Severity | Medium (P3) |
| Priority | Medium |
| Root Cause / Notes | Missing timeout exception handling (try-catch block) in the async RabbitMQ worker thread. |

## 2.5. Failed Test Case: TC_JUDGE0_01

| Field | Detail |
| --- | --- |
| Module | JUDGE0 |
| Title | Code submission stuck in PENDING when Judge0 service is unresponsive |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as a User 2. Turn off the Judge0 Sandbox container to simulate downtime. 3. Submit source code for evaluation. |
| Test Data Used | Valid Python 3 solution for Problem ID 1. |
| Expected Result | The system detects the connection failure and gracefully updates the submission verdict to Internal Error or retries via Message Queue. |
| Actual Result | HTTP 504 Gateway Timeout is thrown. The submission record stays permanently stuck in PENDING status. |
| Severity | Critical (P1) |
| Priority | High |
| Root Cause / Notes | Lack of a Dead Letter Queue (DLQ) or fallback mechanism when the external Judge0 API is unreachable. |

## 2.6. Failed Test Case: TC_MODERATION_02

| Field | Detail |
| --- | --- |
| Module | MODERATION |
| Title | JSON parsing exception mapping AI Moderation Report |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as an Administrator. 2. Navigate to a course that has completed AI evaluation. 3. Click to view the moderation report details. |
| Test Data Used | Course ID 1 with a completed CourseModerationReport. |
| Expected Result | The full moderation report (including detailed AI flags) is displayed successfully. |
| Actual Result | HTTP 500 Internal Server Error due to a JSON parsing exception while mapping the reportJson string to the Java ModerationReportEntity class. |
| Severity | Major (P2) |
| Priority | High |
| Root Cause / Notes | The JSON structure returned by Gemini does not exactly match the Java DTO class structure (missing field or data type mismatch). |

## 2.7. Failed Test Case: TC_PROBLEM_04

| Field | Detail |
| --- | --- |
| Module | PROBLEM |
| Title | activeVersionId logic missing on problem Admin update |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as an Administrator. 2. Edit an existing problem (e.g., change memory constraints). 3. Save the changes. 4. View the problem as a regular user. |
| Test Data Used | Problem ID 1, updated constraints. |
| Expected Result | A new ProblemVersion is created and the parent problem's activeVersionId is updated to point to it. Users should see the new version immediately. |
| Actual Result | The new version is successfully created in the database, but regular users are still served the old version because the activeVersionId column was not updated. |
| Severity | Major (P2) |
| Priority | High |
| Root Cause / Notes | Missing problem.setActiveVersion(newVersion) method call in the Problem service layer update logic. |

## 2.8. Failed Test Case: TC_CONTEST_10

| Field | Detail |
| --- | --- |
| Module | CONTEST |
| Title | Soft-deleted contests not filtered in problem assignment check |
| Environment | Staging |
| Steps to Reproduce | 1. Log in as an Administrator. 2. Assign a problem to a contest (Ensure this problem was previously assigned to a different contest that was already soft-deleted). |
| Test Data Used | Problem ID 5, Contest ID 1. |
| Expected Result | The problem is successfully linked to the new active contest. |
| Actual Result | The system throws HTTP 400 Bad Request: "Problem is already assigned to another active contest". |
| Severity | Medium (P3) |
| Priority | Medium |
| Root Cause / Notes | The backend database query checking for active assignments does not filter out soft-deleted contests (Missing WHERE is_deleted = false in the repository). |